CSCI 5220 — V&V Term Project · Week 6: Project Proposal & Draft V&V Plan   Luke Wiest · Sept 30, 2026

Campfire: Creator Membership Platform

Project Proposal

Campfire is a self-hosted creator membership platform — a personal alternative to Patreon. A creator will publish exclusive video, audio, text, and book-club content behind paid subscription tiers; members will subscribe, access gated content, and interact via likes/comments while managing their own billing. Planned stack: ASP.NET Core 9 + PostgreSQL/EF Core API, React 19 + TypeScript frontend, JWT auth with Creator/Member/Admin roles, Stripe.NET billing, CDN-delivered media via signed URLs — built over a 12-week, feature-per-week timeline.

V&V Plan (Draft) — Intended Approach

Following the course's V-Model framing (Collofello, 1988): unit tests verify coding, integration tests verify detailed design, system tests verify high-level design, and acceptance testing validates the finished increments against the PID's user requirements.

| Feature area (weeks) | Loose intended test approach |
| --- | --- |
| Auth, roles, dashboards (1–2) | Unit-test auth/role logic in depth (see below); light integration/system smoke checks |
| Content, tiers, feed (3–4) | Unit tests on validation/CRUD rules; acceptance vs. PID tier requirements |
| CDN delivery, payments (5–6) | Integration tests against CDN and Stripe sandbox; manual checkout walkthrough |
| Access control, community (7–8) | System + security tests on tier gating; unit tests on interaction logic |
| Account mgmt, analytics (9) | Rough system + acceptance testing of self-service flows |
| Performance, full E2E, security (10–11) | Rough performance/stress checks; full regression + security pass |
| Docs, release (12) | Regression testing only |

Unit Testing (in depth)

- Isolation: dependencies replaced with test doubles — EF Core InMemory for Postgres, mocked HTTP clients for Stripe/CDN calls — so failures localize to the unit.

- Coverage: each unit gets a typical-input case and an edge/invalid-input case (duplicate email, wrong password, negative price, expired URL, etc.).

- Tooling: NUnit on .NET 9, run via dotnet test and automatically in GitHub Actions CI on every push, so defects surface before merge.

- Defect handling: failures logged using the course's severity (Extreme–Cosmetic) and priority (Highest–Lowest) scales, feeding the later Metrics Report.

- Focus order: auth/roles first, then the same pattern applied to content, tiers, and interaction logic as those weeks are built.

Other Test Levels (rough)

- Integration: API ↔ Postgres and frontend ↔ API first; API ↔ Stripe/CDN as those land. Bottom-up.

- System: Playwright against the live stack, one major workflow per week; basic security/reliability checks.

- Acceptance: criteria from the PID's user requirements, walked through per persona; a usability check each week.

- Regression: from Wk 7 on, prior tests re-run on new features via CI.

Environment, Schedule, Risks

- Environment: .NET 9/NUnit, Docker Postgres, Playwright/Vite, GitHub Actions CI.

- Schedule: Wk 6 – this plan + unit tests; Wk 11 – unit/integration done, draft system/acceptance; Wk 15 – full suite + metrics + demo. Solo — I hold every role.

- Risks: scope may outpace test-writing (mitigate: test each week as it ships); limited Stripe/CDN test experience (mitigate: start early); no second reviewer (mitigate: criteria from the written PID).

- AI use disclosure: Claude (Anthropic) was used to build the app, write unit tests, and draft this document, with my professor's explicit permission for this special circumstance, discussed in a personal meeting. I reviewed and take responsibility for all of it.